## Slide 1
INCIDENT REPORT — INC110283967
INCIDENT
INC110283967
CREATED BY
Jordan Bingaman
AZURE BUG
-
CREATED DATE
18-May-2026
PTC CASE
18076027
ASSIGNED TO
Keshavamurthy Hg
PRIORITY
Priority 4
RESOLVED DATE
-
SHORT DESCRIPTION
DESCRIPTION
Catia Drawings are publishing with color
the standards group has raised the issue that catia drawings are publishing with color. Can we please investigate and make sure that the catia worker is publishing in grayscale? see STD 101-0006 page 3 as an example: .CATDrawing https://vcewindchill.got.volvo.
PROBLEM STATEMENT
Catia Drawings are publishing with color the standards group has raised the issue that catia drawings are publishing with color. see STD page 3 as an example: .CATDrawing
ROOT CAUSE
- System (Additional comments) Auto-resolved by system due to user inactivity.
RESOLUTION
As referenced in the PTC article CS98274, there is a workaround available by adding a new property in the Theorem RCP file. PTC has requested us to install GhostScript and configure it as adapter/ExternalProcess in the recipe file and then test the scenario again. To install the GhostScript and configuration user story has been created for TEST environment. A workaround has been identified. A perm
🔗 REFERENCES
https://dev.azure.com/VolvoGroup-DVP/VPA/_workitems/edit/770315
Azure User Story #770315 [PROD] — Kindly validate the issue from your end and confirm whether we can proceed with
https://dev.azure.com/VolvoGroup-DVP/VPA/_workitems/edit/765501
Azure User Story #765501 [QA] — As agreed by Johan over the team's chat, I have created user story for installin
https://dev.azure.com/VolvoGroup-DVP/VPA/_workitems/edit/760395
Azure User Story #760395 [PROD] — Meanwhile we have requested L3 (Johan) to approval for implementation of solutio
https://dev.azure.com/VolvoGroup-DVP/VPA/_workitems/edit/757890
Azure User Story #757890 [TEST] — We are currently awaiting the story deployment on the TEST environment to valida
https://www.ptc.com/en/support/article/CS98274
PTC Article CS98274 — As PTC does not have any additional property or configuration available for draw

## Slide 2
●
Problem Statement
Catia Drawings are publishing with color the standards group has raised the issue that catia drawings are publishing with color. see STD page 3 as an example: .CATDrawing

## Slide 3
●
Root Cause
- System (Additional comments) Auto-resolved by system due to user inactivity.

## Slide 4
●
Resolution
As referenced in the PTC article CS98274, there is a workaround available by adding a new property in the Theorem RCP file. PTC has requested us to install GhostScript and configure it as adapter/ExternalProcess in the recipe file and then test the scenario again. To install the GhostScript and configuration user story has been created for TEST environment. A workaround has been identified. A permanent fix is pending and will be tracked through the development backlog.